BOARD OF DIRECTORS

# Executive Board Pack

Quarter ended 30 June 2026  |  Prepared for the 15 July 2026 Board Meeting

| REVENUE $48.6m +8.5% YoY | EBITDA $11.4m 23.5% margin | CASH $16.2m 1.8x cover | NPS 58 +4 pts QoQ |
| --- | --- | --- | --- |

# 1. Executive summary

Trading remained resilient in Q2. Revenue exceeded plan by $1.8m, led by the Direct channel and the launch of the Horizon product family. Gross margin softened by 60 bps due to expedited freight and promotional activity, partly offset by procurement savings. Management retains the full-year revenue outlook and has narrowed the EBITDA range to $44m–$46m.

## Performance at a glance

| Metric | Q2 Actual | Q2 Plan | Variance | FY Outlook |
| --- | --- | --- | --- | --- |
| Revenue | $48.6m | $46.8m | +$1.8m | $194–198m |
| EBITDA | $11.4m | $10.9m | +$0.5m | $44–46m |
| Free cash flow | $6.8m | $5.9m | +$0.9m | $23–25m |
| Safety TRIR | 0.42 | ≤0.50 | Favorable | ≤0.50 |

## Decisions requested

Approve $6.0m phase-one investment for the Dallas distribution automation program.

Authorize renewal of the $20.0m revolving credit facility for three years.

Endorse the revised cyber-risk appetite and quarterly reporting thresholds.

# 2. Strategic priorities and risk

Management focus for Q3 is disciplined growth, operating resilience, and delivery of the FY2026 transformation roadmap.

# Priority initiatives

| Initiative | Owner | Q2 status | Next milestone | RAG |
| --- | --- | --- | --- | --- |
| Dallas automation | COO | Vendor selected | Design freeze, 31 Aug | Amber |
| Horizon launch | CCO | Above plan | National retail rollout | Green |
| ERP finance wave | CFO | UAT 82% complete | Go-live, 1 Oct | Amber |
| Cyber uplift | CIO | MFA at 96% | Privileged access closeout | Green |

# Principal risks

| Supply continuity • High / Stable | Single-source exposure for two electronic components. Dual-source validation is due in September; twelve weeks of safety stock is in place. |
| --- | --- |

| Cyber security • High / Improving | No material incidents in Q2. Phishing resilience improved to 94%; privileged-access remediation remains the critical path. |
| --- | --- |

| Margin pressure • Medium / Worsening | Freight and promotional costs may reduce H2 margin by 30–50 bps. Pricing actions and supplier negotiations are underway. |
| --- | --- |

# Governance and next steps

The Audit & Risk Committee will receive the cyber deep dive on 4 September 2026. The next full Board meeting is scheduled for 16 October 2026. Management will circulate the FY2027 planning assumptions at least ten business days before that meeting.

CONFIDENTIAL • Fictional company and illustrative figures prepared for a Board Pack product demonstration.